CSV Protocol — Testnet Release Implementation Plan

Code Audit + Principal Architect Comparison + Actionable Remediation

Target: L4 Closed External Testnet  |  Current: L3- Internal Adversarial Candidate

# Part A — Code Audit vs. Principal Architect Assessment

Independent audit of repomix-output.xml against the Principal Architect's evaluation. Findings are graded: CONFIRMED (architect correct), UPGRADED (issue is worse than described), DOWNGRADED (partially resolved), or NEW (not mentioned by architect).

## A.1 — Confirmed Findings

| Area | Status | Gap / Action |
| --- | --- | --- |
| TransferExecutionLog | MISSING (CONFIRMED) | No journal type exists in any crate. CheckpointManager exists but is snapshot-only. No durable execution journal. |
| .expect() in CLI lease.rs | CONFIRMED | csv-cli/src/commands/cross_chain/lease.rs line: .expect("lease should exist after acquisition") — panics in production. |
| CLI owns lease state | CONFIRMED | UnifiedStateManager holds leases: HashMap in-process. state.store_lease() called inside CLI command flow — not runtime. |
| Integration tests optional | CONFIRMED | ¦¦ echo patterns found in CI. Bitcoin integration gated behind ¦¦ echo. Integration success is non-blocking. |
| Adversarial kit skeletal | CONFIRMED | csv-testkit/src/adversarial.rs: ByzantineBehavior defined but only quorum_agrees() and tampered_bundle_rejected() implemented. No crash injection. |
| Serialization freeze declared not enforced | CONFIRMED | FREEZE_POLICY.md exists, CI checks listed as 'should be added' — not implemented. Automated detection missing. |

## A.2 — Upgraded Findings (Worse Than Architect Described)

| Area | Status | Gap / Action |
| --- | --- | --- |
| Finality check COMMENTED OUT | CRITICAL / UPGRADED | TransferCoordinator.execute_transfer() has finality check code commented out with // placeholder. Runtime uses FinalityProof::new(vec![0u8; 32], 6, false) — a hardcoded stub. Architect said 'no proof of runtime blocking'; reality: the check doesn't exist at all. |
| .expect() scope is workspace-wide | UPGRADED | Architect noted one instance. Audit found .expect() in: csv-adapters (all 6 chains), csv-cli, csv-core (14 sites), csv-hash, csv-keys, csv-proof, csv-protocol, csv-runtime, csv-sdk, csv-storage. clippy.toml expect-used = deny exists but coverage is per-crate and bypassed in some crates. |
| csv-wallet absent from workspace | NEW (UPGRADED) | AGENTS.md references csv-wallet as a first-class crate. Cargo.toml workspace.members does not include csv-wallet. WASM build command references it. Gap between documentation and reality. |
| Dual storage backends diverging | NEW (UPGRADED) | csv-store/src/operations/replay_store.rs uses SQLite (#[cfg(feature=sqlite)]). csv-runtime/src/postgres_store.rs uses PostgreSQL. Two independent replay stores with different atomic semantics. No shared trait ensures equivalence. Risk: SQLite path accepted in CI while Postgres path runs in production. |
| RuntimeMode::Degraded bypasses finality | NEW (CRITICAL) | runtime_mode.rs: Degraded mode sets enforces_strict_finality = false. This means a circuit breaker trip silently degrades finality requirements. Architect did not flag this. |

## A.3 — Downgraded / Partially Resolved Findings

| Area | Status | Gap / Action |
| --- | --- | --- |
| Recovery checkpoints | PARTIAL / DOWNGRADED | recovery.rs has CheckpointManager, RecoveryCheckpoint, ReplayCheckpoint, VerificationCheckpoint. Architect said none. But these are data structures — no crash-resume integration in TransferCoordinator. |
| DeploymentProfile | WEAK / DOWNGRADED | DeploymentProfile::Testnet exists (8 occurrences). But no call site in transfer execution enforces minimum finality threshold. Policy struct reads from it; coordinator doesn't check it at execution time. |
| Lease epoch/expiry semantics | PARTIAL | lease.rs has DEFAULT_LEASE_DURATION_SECS, epoch counter, TransferLease struct. postgres_store.rs has FOR UPDATE SKIP LOCKED. But no test for clock drift, no invariant assertion that exactly one coordinator is active. |

## A.4 — New Findings (Not in Architect Report)

| Area | Status | Gap / Action |
| --- | --- | --- |
| Finality proof is a hardcoded stub | CRITICAL / NEW | FinalityProof::new(vec![0u8; 32], 6, false).unwrap() is the actual finality proof in execute_transfer. It passes is_verified=false. This is placeholder code shipping as implementation. |
| RocksDB uses .expect() for column families | HIGH / NEW | csv-storage/src/backends/rocksdb.rs: .expect("replay_entries CF"), .expect("replay_conflicts CF"), .expect("transfer_entries CF") — panics if CF missing on DB open. |
| Event bus is not durable | HIGH / NEW | event_bus.rs EventBus holds Vec<EventSubscriber> (in-memory callbacks). Crash loses all in-flight event subscriptions. event_store.rs EventStore trait exists but TransferCoordinator does not write to it on every state transition. |
| csv-wallet missing but referenced | NEW | WASM target build command: cargo build --package csv-wallet. Not in workspace. Build will fail silently or error on CI. |
| TransferEvent missing forensic fields | NEW | TransferEvent enum has transfer_id strings but lacks: replay_id, proof_hash, coordinator_id, lease_id, finality_state, recovery_attempt. Architect required all of these. |

# Part B — Complete Actionable Implementation Plan

Ordered by severity. Each issue includes exact file paths, the specific change required, and the test that validates it. Work items are numbered for tracking.

⚠ DO NOT begin external testnet until all CRITICAL items (T1–T6) are complete. HIGH items (T7–T12) must be complete before inviting external validators. MEDIUM items (T13–T20) required before public testnet announcement.

## T1 — CRITICAL: Remove Finality Stub, Implement Hard-Fail Enforcement

ℹ File: csv-runtime/src/transfer_coordinator.rs ¦ File: csv-runtime/src/policy.rs ¦ File: csv-runtime/src/runtime_mode.rs

Current state: FinalityProof::new(vec![0u8; 32], 6, false) is used as the actual finality proof. The check_finality call is commented out. RuntimeMode::Degraded sets enforces_strict_finality = false, silently bypassing finality on RPC failure.

### T1.1 — Uncomment and wire finality check in execute_transfer

// In TransferCoordinator::execute_transfer(), replace the stub:

// FinalityProof::new(vec![0u8; 32], 6, false).unwrap()  // DELETE THIS

let finality_proof = adapter_registry

.get_adapter(&transfer.source_chain)?

.check_finality(&transfer.source_chain, lock_result.block_height)

.await

.map_err(|e| TransferCoordinatorError::FinalityFailed(e.to_string()))?;

if !finality_proof.is_verified {

return Err(TransferCoordinatorError::FinalityFailed(

"Finality not achieved — transfer aborted".into()

));

}

### T1.2 — Hard-fail finality against DeploymentProfile threshold

// In RuntimePolicy::check_finality_threshold():

pub fn check_finality_threshold(

&self, chain: &str, observed: u64

) -> Result<(), TransferCoordinatorError> {

let required = self.finality_depth_for_chain(chain);

if observed < required {

return Err(TransferCoordinatorError::FinalityFailed(format!(

"Chain {chain}: observed {observed} < required {required}"

)));

}

Ok(())

}

### T1.3 — Remove Degraded-mode finality bypass

// In RuntimeMode::enforces_strict_finality():

pub fn enforces_strict_finality(&self) -> bool {

// BEFORE: Degraded returned false — WRONG

// AFTER: All modes enforce strict finality

true  // finality is never optional

}

Note: Degraded mode may allow RPC fallback but MUST NOT reduce finality requirements. Decouple the two concerns.

### T1 Validation Tests

| Test Name | Assertion | Type |
| --- | --- | --- |
| finality_stub_absent | grep FinalityProof.*0u8.*32 csv-runtime/src/ = zero matches | CI lint |
| finality_threshold_enforced | Test: observed=5 on chain requiring 6 → Err(FinalityFailed) | Unit test |
| degraded_mode_still_enforces_finality | Test: RuntimeMode::Degraded.enforces_strict_finality() == true | Unit test |

## T2 — CRITICAL: Implement TransferExecutionLog (Durable Execution Journal)

ℹ New file: csv-runtime/src/execution_journal.rs ¦ Modified: csv-runtime/src/transfer_coordinator.rs

No durable execution journal exists. Crash between any two transfer phases loses progress and risks duplicate mint or missed rollback. CheckpointManager stores snapshots but does not constitute a phase journal.

### T2.1 — Define TransferExecutionLog

// csv-runtime/src/execution_journal.rs

pub struct TransferPhaseEntry {

pub transfer_id: String,

pub replay_id:   ReplayIdHash,

pub proof_hash:  [u8; 32],

pub phase:       TransferStage,

pub ts:          SystemTime,

pub outcome:     PhaseOutcome, // Entered | Completed | Failed(reason)

pub attempt:     u32,

}

pub trait ExecutionJournal: Send + Sync {

fn record(&self, entry: TransferPhaseEntry) -> Result<(), JournalError>;

fn incomplete_transfers(&self) -> Result<Vec<IncompleteTransfer>, JournalError>;

fn latest_phase(&self, transfer_id: &str) -> Result<Option<TransferStage>, JournalError>;

}

### T2.2 — Inject journal into TransferCoordinator

pub struct TransferCoordinator {

// ... existing fields ...

journal: Arc<dyn ExecutionJournal>,  // ADD

}

// Before EVERY phase transition in execute_transfer:

self.journal.record(TransferPhaseEntry {

transfer_id: transfer_id.clone(),

phase: TransferStage::LockConfirmed,

outcome: PhaseOutcome::Entered,

attempt: attempt_count,

..

})?;

// ... perform phase ...

self.journal.record(TransferPhaseEntry {

phase: TransferStage::LockConfirmed,

outcome: PhaseOutcome::Completed,

..

})?;

### T2.3 — Add resume_transfer() entry point

impl TransferCoordinator {

pub async fn resume_transfer(

&self, transfer_id: &str

) -> Result<TransferReceipt, TransferCoordinatorError> {

let phase = self.journal.latest_phase(transfer_id)?

.ok_or(TransferCoordinatorError::NotFound)?;

match phase {

TransferStage::Initialized       => self.execute_from_lock(transfer_id).await,

TransferStage::LockConfirmed     => self.execute_from_proof(transfer_id).await,

TransferStage::ProofGenerated    => self.execute_from_mint(transfer_id).await,

TransferStage::MintBroadcast     => self.execute_from_mint_confirm(transfer_id).await,

TransferStage::Completed         => Err(TransferCoordinatorError::AlreadyComplete),

TransferStage::RolledBack        => Err(TransferCoordinatorError::AlreadyRolledBack),

}

}

}

### T2 Crash Recovery Test Matrix

| Crash Point | Inject Method | Required Recovery Behavior |
| --- | --- | --- |
| before_lock | SIGKILL before lock broadcast | restart → detects Initialized → re-lock → no duplicate |
| after_lock_before_proof | SIGKILL after lock confirmed | restart → resumes from LockConfirmed → generates proof |
| after_proof_before_mint | SIGKILL after proof stored | restart → resumes from ProofGenerated → mint only |
| during_mint_broadcast | SIGKILL after tx submit, before receipt | restart → idempotent mint (contract rejects duplicate) |
| during_rollback | SIGKILL mid-rollback | restart → rollback completes idempotently |
| after_replay_persist_before_mint | SIGKILL at exact boundary | restart → replay already recorded → mint resumes safely |
| during_finality_wait | SIGKILL mid-finality poll | restart → re-polls finality → no state corruption |
| before_proof_generation | SIGKILL before ZK proof | restart → proof re-generated from journal entry |

## T3 — CRITICAL: Eliminate .expect() from All Production Paths

ℹ Files: All production Rust files across 8+ crates

Policy: clippy.toml has expect-used = deny per-crate. Audit found .expect() in csv-cli, all 6 adapters, csv-core (14 sites), csv-hash, csv-keys, csv-proof, csv-runtime, csv-sdk, csv-storage. Policy != enforcement because per-crate clippy.toml scope may not cover all modules.

### T3.1 — Immediate fix: CSV-CLI lease.rs

// csv-cli/src/commands/cross_chain/lease.rs — BEFORE:

.get(&sanad_id_hash)

.expect("lease should exist after acquisition")

// AFTER:

.get(&sanad_id_hash)

.ok_or_else(|| anyhow::anyhow!(

"Lease acquisition succeeded but lease not found in registry — internal error"

))?;

### T3.2 — Workspace-level clippy enforcement

// Root Cargo.toml [workspace.lints]:

[workspace.lints.clippy]

expect_used = "deny"

unwrap_used = "deny"

panic = "deny"

// Then: cargo clippy --workspace -- -D warnings

Exceptions: build.rs scripts and bin/ generator tools may use expect; add #[allow(clippy::expect_used)] with justification comment.

### T3.3 — RocksDB column family panic fix

// csv-storage/src/backends/rocksdb.rs — replace:

.expect("replay_entries CF")

// with:

.ok_or_else(|| StorageError::MissingColumnFamily("replay_entries"))?

### T3 Validation

| Check | Command | Gate Type |
| --- | --- | --- |
| no_expect_in_production | cargo clippy --workspace -- -D clippy::expect_used | CI gate (must block merge) |
| no_unwrap_in_production | cargo clippy --workspace -- -D clippy::unwrap_used | CI gate |
| no_panic_in_production | cargo clippy --workspace -- -D clippy::panic | CI gate |

## T4 — CRITICAL: Move Lease and Transfer State Out of CLI

ℹ File: csv-cli/src/state.rs ¦ File: csv-cli/src/commands/cross_chain/lease.rs ¦ File: csv-runtime/src/transfer_coordinator.rs

UnifiedStateManager in CLI owns leases (in-memory HashMap) and transfer records. CLI calls state.store_lease() inside command execution. This makes the CLI a co-authority on protocol state, which breaks the authority model.

### T4.1 — Remove lease storage from CLI state

// csv-cli/src/state.rs — REMOVE:

leases: HashMap<String, LeaseInfo>,  // DELETE

pub fn store_lease(...) { ... }      // DELETE

pub fn get_lease(...) { ... }        // DELETE

// csv-cli/src/state.rs — ADD:

// CLI state holds only: wallet keys, config, sanad display records

// All protocol authority lives in csv-runtime

### T4.2 — Lease acquisition returns only an opaque token

// csv-cli/src/commands/cross_chain/lease.rs — AFTER refactor:

let lease_token = csv_runtime_client

.acquire_lease(sanad_id, chain, ttl_secs)

.await?;

// Display the token; do NOT store in CLI state

output::success(&format!("Lease token: {}", lease_token));

output::info("Pass this token to the transfer command.");

### T4.3 — CLI command taxonomy (target architecture)

| Command | Action | CLI Role |
| --- | --- | --- |
| csv transfer create | Issues transfer request to runtime | Stateless |
| csv transfer inspect <id> | Reads from runtime journal | Read-only |
| csv transfer resume <id> | Calls runtime.resume_transfer() | Delegated |
| csv transfer rollback <id> | Calls runtime.rollback_transfer() | Delegated |
| csv runtime health | Reads runtime HealthStatus | Read-only |
| csv runtime reconcile | Triggers runtime reconciliation | Delegated |
| csv runtime recover <id> | Calls journal-driven recovery | Delegated |
| csv lease acquire | Returns opaque token only | Stateless |

## T5 — CRITICAL: Unify Replay Storage Backend (SQLite vs PostgreSQL)

ℹ File: csv-store/src/operations/replay_store.rs ¦ File: csv-runtime/src/postgres_store.rs ¦ File: csv-storage/src/backends/

Two independent replay implementations exist: SQLite (csv-store) and PostgreSQL (csv-runtime/postgres_store.rs). They share no common trait verification. CI likely runs SQLite path. Production runs PostgreSQL. Divergence risk is high.

### T5.1 — Define a single ReplayDatabase trait (it already exists in csv-storage, extend it)

// csv-storage/src/traits.rs — ensure this covers:

pub trait ReplayDatabase: Send + Sync {

async fn insert_if_absent(&self, id: ReplayIdHash) -> Result<(), ReplayError>;

async fn contains(&self, id: ReplayIdHash) -> Result<bool, ReplayError>;

async fn record_conflict(&self, id: ReplayIdHash) -> Result<(), ReplayError>;

async fn conflict_count(&self, id: ReplayIdHash) -> Result<u64, ReplayError>;

}

### T5.2 — Both backends must pass the same test suite

// csv-storage/tests/replay_conformance.rs

macro_rules! replay_conformance_suite {

($backend:expr) => {

async fn insert_if_absent_is_atomic() { ... }

async fn duplicate_rejected() { ... }

async fn conflict_count_increments() { ... }

async fn concurrent_inserts_no_duplicate() { ... }

}

}

replay_conformance_suite!(RocksDbReplayDb::open_temp());

replay_conformance_suite!(PostgresReplayDb::connect_test());

replay_conformance_suite!(SqliteReplayStore::open_temp());

### T5 Validation

| Test | Assertion | Status |
| --- | --- | --- |
| sqlite_conformance | All 4 conformance tests pass on SQLite backend | Required |
| postgres_conformance | All 4 conformance tests pass on PostgreSQL backend | Required |
| rocksdb_conformance | All 4 conformance tests pass on RocksDB backend | Required |
| no_divergence_gate | CI runs conformance suite on all 3 backends in same job | CI gate |

## T6 — CRITICAL: Add csv-wallet to Workspace, Resolve Documentation Drift

ℹ File: Cargo.toml ¦ File: AGENTS.md

AGENTS.md references csv-wallet as a core crate. The WASM build CI command references --package csv-wallet. Cargo.toml workspace.members does not include csv-wallet. This means WASM CI fails silently or errors unreported.

// Cargo.toml workspace.members — ADD if crate exists:

"csv-wallet",

// OR update AGENTS.md and CI to remove the reference if the crate

// has been subsumed into csv-sdk. Pick one canonical answer.

Resolution: Audit all AGENTS.md crate references against workspace members. Every referenced crate must be in the workspace. Every workspace crate must have an entry in AGENTS.md.

# HIGH Priority Items (Required Before External Validators)

## T7 — HIGH: Implement Lease Invariant Assertions + Adversarial Lease Tests

ℹ File: csv-runtime/src/lease.rs ¦ File: csv-runtime/src/postgres_store.rs ¦ New: csv-testkit/tests/lease_adversarial.rs

The lease data model is correct. The missing piece is continuous runtime assertion that exactly one coordinator is active, and adversarial tests for lease edge cases.

### T7.1 — Runtime invariant assertion

// csv-runtime/src/transfer_coordinator.rs

fn assert_single_active_coordinator(

&self, transfer_id: &str

) -> Result<(), TransferCoordinatorError> {

let lease = self.coordinator_lease

.as_ref()

.ok_or(TransferCoordinatorError::NoLeaseBackend)?

.get_active_lease(transfer_id)?;

if lease.owner_runtime_id != self.runtime_id {

return Err(TransferCoordinatorError::LeaseViolation(

format!("Coordinator {} does not own lease for {}",

self.runtime_id, transfer_id)

));

}

Ok(())

}

// Call this at the start of EVERY mutating operation

### T7 Adversarial Lease Test Matrix

| Scenario | Inject Method | Required Outcome |
| --- | --- | --- |
| duplicate_coordinators | Two coordinators attempt acquire on same transfer_id simultaneously | Second must fail with LeaseConflict |
| expired_lease_reuse | Runtime crashes; lease expires (wait TTL); second runtime acquires | Second must succeed with new epoch |
| clock_drift | System clock moves backward by 60s during lease renewal | Lease must not appear expired; renewal must succeed |
| network_partition | Postgres unreachable during renewal; lease expires | Coordinator must detect and halt operations |
| db_failover | Postgres primary fails; replica promoted mid-transfer | Transfer must resume after failover without duplicate |
| delayed_renewal | Renewal delayed until 5s before expiry | Renewal must succeed; operations must continue |

## T8 — HIGH: Add Forensic Fields to TransferEvent

ℹ File: csv-runtime/src/event_bus.rs

Every TransferEvent variant currently carries only transfer_id: String. Forensic debugging requires replay_id, proof_hash, coordinator_id, lease_id, finality_state, rollback_reason, and recovery_attempt on each event.

// csv-runtime/src/event_bus.rs — replace scalar events with structured context:

pub struct TransferContext {

pub transfer_id:     String,

pub replay_id:       Option<ReplayIdHash>,

pub proof_hash:      Option<[u8; 32]>,

pub coordinator_id:  Uuid,

pub lease_id:        Option<Uuid>,

pub source_chain:    String,

pub dest_chain:      String,

pub finality_state:  FinalityState,

pub recovery_attempt: u32,

}

pub enum TransferEvent {

Locking(TransferContext),

AwaitingFinality(TransferContext),

BuildingProof(TransferContext),

ProofVerified(TransferContext),

Minting(TransferContext),

Complete(TransferContext),

RollbackTriggered { ctx: TransferContext, reason: String },

ReplayDetected(TransferContext),

}

## T9 — HIGH: Mandatory End-to-End Integration Test Matrix (No Optional Fallbacks)

ℹ File: .github/workflows/integration.yml or CI config ¦ New: tests/e2e/

Integration tests use || echo fallback, making failures non-blocking. Every supported chain pair must have mandatory, blocking integration tests.

### T9.1 — Remove all || echo fallbacks from CI

# Before (non-blocking):

run_bitcoin_tests || echo "No Bitcoin integration tests yet"

# After (blocking):

run_bitcoin_tests  # Failure = CI failure

### T9 Required Integration Matrix

| Chain Pair | Required Capabilities |
| --- | --- |
| bitcoin → aptos | seal, proof, replay-reject, reorg, rollback, finality, verify, mint-recovery |
| bitcoin → ethereum | seal, proof, replay-reject, reorg, rollback, finality, verify, mint-recovery |
| ethereum → aptos | seal, proof, replay-reject, reorg, rollback, finality, verify, mint-recovery |
| ethereum → solana | seal, proof, replay-reject, reorg, rollback, finality, verify, mint-recovery |
| solana → sui | seal, proof, replay-reject, reorg, rollback, finality, verify, mint-recovery |
| sui → aptos | seal, proof, replay-reject, reorg, rollback, finality, verify, mint-recovery |

### T9.2 — Chaos injection per integration test

| Chaos Scenario | Inject Method | Required Behavior |
| --- | --- | --- |
| RPC timeout | Inject 30s delay mid-proof | Transfer must retry and complete |
| Stale node response | Return block N-100 to RPC call | Finality check must reject stale block |
| Malformed proof bytes | Flip 1 bit in proof bundle | Verifier must reject; rollback must trigger |
| Delayed block visibility | Withhold block for 30s then reveal | Finality wait must handle and proceed |
| Conflicting RPC nodes | 50% nodes return different root | Quorum check must detect conflict |

## T10 — HIGH: Aggressive Byzantine Replay Testing

ℹ File: csv-testkit/src/adversarial.rs ¦ New: csv-testkit/tests/replay_byzantine.rs

ByzantineBehavior enum exists. Only quorum_agrees() and assert_tampered_bundle_rejected() are implemented. Concurrency-based replay attacks are not tested.

| Byzantine Scenario | Method | Required Outcome |
| --- | --- | --- |
| duplicate_transfer_race | Two goroutines submit same transfer_id simultaneously | Exactly one must succeed; second must return ReplayDetected |
| replay_db_lag | Replay DB write delayed 500ms; retry arrives before confirmation | Atomic CAS must reject second attempt |
| stale_coordinator_snapshot | Coordinator loads checkpoint from 5 min ago; replays old transfer | Replay nullifier must reject even against old snapshot |
| concurrent_proof_submission | 100 concurrent proof submits for same seal | Exactly one consumed; 99 rejected |
| partial_replay_write | Crash after replay ID written but before transfer state persisted | Restart must detect inconsistency and not mint |

## T11 — HIGH: EventStore Integration with TransferCoordinator

ℹ File: csv-runtime/src/event_store.rs ¦ File: csv-runtime/src/transfer_coordinator.rs

EventStore trait and PostgresEventStore implementation exist. TransferCoordinator does not write to EventStore on state transitions. The EventBus (in-memory callbacks) is separate and not durable.

// TransferCoordinator must inject and write to EventStore:

pub struct TransferCoordinator {

event_store: Arc<dyn EventStore>,  // ADD — durable

event_bus:   EventBus,             // KEEP — in-memory fanout

}

// On every state transition:

let envelope = RuntimeEventEnvelope {

aggregate_id: transfer_id.clone(),

event_type: "TransferPhaseCompleted".into(),

payload: serde_json::to_vec(&phase_data)?,

version: next_version,

};

self.event_store.append(&envelope)?;   // durable write FIRST

self.event_bus.emit(TransferEvent::...); // then notify subscribers

## T12 — HIGH: Contract Adversarial Suite

ℹ Contracts: csv-contracts/ethereum/, csv-contracts/aptos/, csv-contracts/solana/, csv-contracts/sui/

| Attack Scenario | Method | Required Contract Behavior |
| --- | --- | --- |
| double_consume | Submit same proof bundle twice | Second tx must revert with AlreadyConsumed |
| malformed_merkle_proof | Flip 1 byte in Merkle sibling | Verification must fail; no state change |
| replay_nullifier_reuse | Use consumed nullifier in new transfer | Contract must reject |
| stale_checkpoint | Submit proof against checkpoint N-5 (old) | Contract must reject; require current checkpoint |
| forged_anchor | Submit anchor hash not in event log | Contract must reject anchor verification |
| partial_event_replay | Omit 1 event from event bundle | Merkle root mismatch; contract rejects |
| duplicate_mint_proof | Submit valid mint proof twice | Second mint must revert |

# MEDIUM Priority Items (Required Before Public Testnet Announcement)

## T13 — MEDIUM: Serialization Constitution v1

ℹ New file: docs/SERIALIZATION_CONSTITUTION.md ¦ File: FREEZE_POLICY.md

FREEZE_POLICY.md declares a freeze but has no automated CI enforcement. The 'should be added' CI checks were never added. Before external tooling is built against the protocol, canonical formats must freeze.

| Area | Freeze Mechanism | Enforcement |
| --- | --- | --- |
| proof_bundle_layout | CBOR schema published; golden fixture locked | Automated golden test must block regression |
| replay_identity | ReplayId derivation inputs frozen | csv-runtime/tests/protocol_constitution/hash_stability.rs |
| mux_tree_ordering | MuxTree leaf ordering frozen | Golden CBOR fixture |
| hash_preimages | All domain separation strings frozen | proof_domain_separation.rs — extend with freeze assertions |
| event_formats | TransferEvent serialization schema frozen | Schema registry test |
| contract_abi | All contract function signatures frozen | Foundry/Anchor snapshot test |
| cli_export_formats | --output cbor and --output json formats frozen | CLI golden output test |

### T13.1 — CI Serialization Freeze Check

# Add to CI:

cargo test -p csv-core --test golden  # already exists

cargo test -p csv-runtime --test protocol_constitution  # extend

# Block merge if golden fixtures change without explicit re-generation

## T14 — MEDIUM: Reorg Survivability Tests

ℹ File: csv-adapters/csv-bitcoin/tests/reorg_tests.rs ¦ Add: csv-adapters/csv-ethereum/tests/reorg_tests.rs

csv-bitcoin has reorg_tests.rs skeleton. No evidence it covers transfer state recovery after a reorg. Ethereum has no reorg tests.

| Reorg Scenario | Trigger | Required Behavior |
| --- | --- | --- |
| reorg_before_lock_confirmed | Reorg removes lock tx from canonical chain | Runtime must detect and re-lock or rollback |
| reorg_after_proof_generated | Reorg invalidates block containing proof anchor | Runtime must regenerate proof from new canonical block |
| reorg_during_finality_wait | Reorg during confirmation counting | Finality depth counter must reset; wait must restart |
| reorg_after_mint | Destination chain reorgs after mint | Source lock must remain locked until re-finality achieved |

## T15 — MEDIUM: CLI Security UX Features

ℹ File: csv-cli/src/encrypt.rs ¦ File: csv-cli/src/main.rs

| Feature | Implementation Note | Priority |
| --- | --- | --- |
| encrypted_keystore | csv-cli/src/encrypt.rs exists; verify Argon2id params are testnet-grade (t=3, m=65536) | REQUIRED |
| transaction_preview | csv transfer create must show: from, to, amount, gas, replay_id before signing | REQUIRED |
| deterministic_dry_run | csv transfer create --dry-run: full execution path, no broadcast | REQUIRED |
| proof_inspection | csv proof inspect <id>: show proof fields before submission | REQUIRED |
| replay_status | csv replay status <id>: show nullifier registry entry | REQUIRED |
| lease_inspection | csv lease inspect <id>: show lease owner, TTL, epoch | REQUIRED |
| recovery_command_set | csv transfer resume/rollback/recover commands wired to runtime | REQUIRED |
| hardware_wallet | HW wallet integration for signing; software signer must warn | RECOMMENDED |

## T16 — MEDIUM: Resolve Move Contract Warnings

ℹ File: csv-contracts/aptos/

Build output contains: unknown attribute #[cmd]. This indicates the Aptos Move compiler does not recognize an attribute used in contract code. While not a security vulnerability, it signals incomplete contract hygiene and may produce unexpected behavior in future compiler versions.

// Audit all #[cmd] usages in Aptos Move contracts

// Replace with #[view] or correct Aptos framework attribute

// Run: aptos move compile 2>&1 | grep -i warning

// Target: zero warnings on contract compilation

## T17 — MEDIUM: CI Must Enforce Integration Success

ℹ File: CI configuration

# Remove ALL of these patterns:

command || echo "..."

command || true

# Replace with:

command  # naked — failure fails the job

# For tests requiring RPC secrets, use:

# 1. Environment-gated secrets in CI

# 2. Local mock RPC for unit path

# 3. Real RPC for integration path — both REQUIRED

## T18 — MEDIUM: Crash Recovery Smoke Test in CI

ℹ New: csv-runtime/tests/crash_recovery_smoke.rs

Implement a deterministic crash-recovery smoke test that does not require a real chain. Use in-memory adapters and an injected failure point.

// csv-runtime/tests/crash_recovery_smoke.rs

#[tokio::test]

async fn crash_at_proof_phase_resumes_correctly() {

let coordinator = test_coordinator_with_failure_at(TransferStage::ProofGenerated);

let result = coordinator.execute_transfer(test_transfer()).await;

assert!(matches!(result, Err(TransferCoordinatorError::InjectedFailure)));

// Simulate restart

let coordinator2 = test_coordinator_with_journal(coordinator.journal());

let resumed = coordinator2.resume_transfer("test-transfer-id").await;

assert!(resumed.is_ok(), "Resume must succeed from ProofGenerated phase");

}

## T19 — MEDIUM: Observability Completeness Audit

ℹ File: csv-observability/ ¦ File: csv-runtime/src/event_bus.rs

Every transfer must emit all required forensic fields (see T8). Additionally, Prometheus metrics must cover: transfer count by chain pair, replay rejection rate, finality wait duration, crash recovery count, lease acquisition failure rate.

| Metric | Prometheus Definition | Status |
| --- | --- | --- |
| transfer_count_by_chain_pair | Counter: csv_transfers_total{from, to} | REQUIRED |
| replay_rejection_rate | Counter: csv_replay_rejections_total{chain} | REQUIRED |
| finality_wait_duration | Histogram: csv_finality_wait_seconds{chain} | REQUIRED |
| crash_recovery_count | Counter: csv_crash_recoveries_total{phase} | REQUIRED |
| lease_acquisition_failure | Counter: csv_lease_failures_total{reason} | REQUIRED |
| proof_generation_duration | Histogram: csv_proof_generation_seconds{chain} | REQUIRED |

## T20 — MEDIUM: Runtime Sovereignty Completion

Final architectural target: csv-runtime is the sole authority for all protocol execution. The CLI and SDK are clients only.

| Capability | Implementation | Authority |
| --- | --- | --- |
| Execution journal | T2 above | Runtime owns it |
| Lease registry | T4 + T7 above | Runtime owns it |
| Replay registry | T5 above | Runtime owns it |
| Coordinator identity | RuntimeId (Uuid) — already in lease.rs | Runtime owns it |
| Recovery commands | T2.3 resume_transfer() + CLI wiring | Runtime owns it |
| Rollback authority | TransferCoordinator::rollback_transfer() | Runtime owns it — verify CLI just calls this |
| Reconciliation | TransferCoordinator::reconcile() against journal | Runtime owns it — not implemented yet |

# Part C — Execution Roadmap to L4 Testnet

## Phase 1 — Foundation Fixes (Week 1–2)

Complete all CRITICAL items. No external sharing until this phase is done.

| ID | Task | Estimate | Rationale |
| --- | --- | --- | --- |
| T1 | Finality hard-fail enforcement | 2 days | Unblock protocol correctness |
| T3 | Workspace-wide .expect() elimination | 2 days | Unblock CI gate |
| T6 | csv-wallet workspace resolution | 0.5 days | Unblock WASM CI |
| T2 | TransferExecutionLog + resume_transfer() | 4 days | Largest item; parallelizable |
| T4 | Lease/transfer state out of CLI | 2 days | Depends on T2 |
| T5 | Replay backend unification + conformance suite | 2 days | Independent |

## Phase 2 — Hardening (Week 3–4)

Complete all HIGH items. Can begin internal adversarial testnet at end of this phase.

| ID | Task | Estimate | Rationale |
| --- | --- | --- | --- |
| T7 | Lease invariant assertions + adversarial tests | 3 days | Depends on T4 |
| T8 | TransferEvent forensic fields | 1 day | Independent |
| T9 | Mandatory integration matrix + chaos injection | 4 days | Requires real RPC secrets |
| T10 | Byzantine replay testing | 2 days | Independent |
| T11 | EventStore integration in coordinator | 1.5 days | Depends on T2 |
| T12 | Contract adversarial suite | 3 days | Independent |

## Phase 3 — Testnet Preparation (Week 5–6)

Complete all MEDIUM items. Run 72-hour internal adversarial soak. Then L4 closed testnet.

| ID | Task | Estimate | Rationale |
| --- | --- | --- | --- |
| T13 | Serialization Constitution v1 + CI enforcement | 2 days | Freezes external API surface |
| T14 | Reorg survivability tests | 3 days | Bitcoin + Ethereum |
| T15 | CLI security UX features | 3 days | Operator safety |
| T16 | Move contract warning resolution | 0.5 days | Contract hygiene |
| T17 | CI mandatory integration enforcement | 0.5 days | CI config change |
| T18 | Crash recovery smoke test in CI | 1 day | Depends on T2 |
| T19 | Observability completeness | 2 days | Prometheus metrics |
| T20 | Runtime sovereignty audit | 1 day | Verification pass |

## L4 Readiness Checklist

All items must be checked before any external validator is invited.

| Item | Condition | Gate |
| --- | --- | --- |
| T1 complete | Finality stub removed; hard-fail enforced | Verified by CI test |
| T2 complete | TransferExecutionLog wired; all 8 crash points tested | Recovery matrix test passes |
| T3 complete | Zero .expect()/.unwrap() in production code; CI gate active | cargo clippy -D expect_used passes |
| T4 complete | CLI holds zero protocol state; lease/transfer in runtime only | Code review + test |
| T5 complete | All 3 replay backends pass conformance suite | Conformance tests pass |
| T6 complete | csv-wallet in workspace or documentation corrected | cargo build --workspace succeeds |
| T7 complete | Lease invariant assertions + all 6 adversarial scenarios pass | Test suite |
| T8 complete | All TransferEvent variants have full forensic context | Code review |
| T9 complete | All 6 chain pairs × 8 capabilities tested; no ¦¦ echo fallbacks | CI integration pass |
| T10 complete | All 5 Byzantine replay scenarios pass | Test suite |
| T11 complete | EventStore writes on every coordinator state transition | Code review + test |
| T12 complete | All 7 contract attacks rejected | Contract test suite |
| T13 complete | Serialization Constitution signed; CI golden tests block regression | CI pass |
| T14 complete | All 4 reorg scenarios pass on Bitcoin and Ethereum | Test suite |
| T15 complete | All required CLI security features present | Feature audit |
| 72h soak | Internal adversarial testnet ran 72h with zero consensus failures | Operator sign-off |

Final Assessment

The Principal Architect's assessment was accurate on all major points. Code-level audit confirms and, in two cases, upgrades the severity: the finality check is not merely unenforced — it is commented-out stub code shipping as implementation. The .expect() scope is workspace-wide, not a single instance.

The architecture is sound. csv-runtime, TransferCoordinator, lease.rs, CheckpointManager, and EventStore are well-designed. The gap is exclusively in operational wiring: the structures exist but are not connected into a crash-safe execution path.

Completing Phase 1 (T1–T6) transforms this from demo software into infrastructure software. Completing Phases 2–3 (T7–T20) makes it credible for a closed external testnet with validators who will actively probe the system.